## Slide 1: The PM's Playbook: Transforming Dev Productivity Through Modern Work Management
Practical tools to escape meeting hell and actually be productive
Notes: Key Message: This presentation focuses on practical tools to reduce meeting overload and protect developer productivity using Jira, Slack, and Loom.
Implementation Note: The goal is to reduce meetings by 60-70% while improving stakeholder visibility and developer satisfaction.

## Slide 2: Thank You Sponsors!
Notes: Reference: Prairie Dev Con sponsors support knowledge sharing in the development community.

## Slide 3: Heather Ronnebeck
About Me:
Project Manager since 2007, Atlassian Admin since 2015
PMP and CSM certified
Winnipeg Atlassian Champion
Work Wranglers:
Full PMO lifecycle services to companies of any size
Multi-platform expertise: Jira, SmartSuite, Airtable, Monday, ClickUp
Helping teams spend less, achieve more, and work in sync
Work Wranglers Inc.
Notes: Background & Credibility:
Project Manager since 2007
Atlassian Admin since 2015, PMP & Scrum Master certified
Winnipeg Atlassian Champion
Work Wranglers: Full PMO lifecycle services across multiple platforms
Key Insight: Common problem across all industries - individual contributors spend too much time context switching and in unnecessary meetings.
Why This Matters to You: This presentation draws from experience across construction, IT, and software development industries. The meeting overload problem isn't unique to tech - it's a universal productivity challenge. The solutions shown here work across different organizational cultures and technical environments.

## Slide 4: The Universal Problem
We’re Always Caught Between Two Worlds
Stakeholders Say:
“Where are we on the project?
“Why is this taking so long?”
“Can we add just one more feature?”
Developers Say:
“Another status meeting?”
“I need focus time to code”
“These interruptions are killing my productivity”
Notes: The Two-World Challenge:
Stakeholders constantly ask: "Where are we? Why is this taking so long? Can we add one more feature?"
Developers constantly need: Focus time, fewer interruptions, less meeting overhead
Detailed Implementation Notes:
Root Cause Analysis: Most conflicts stem from information flow problems, not personality issues
Communication Gaps: Stakeholders ask questions because they lack visibility, not because they want to micromanage
Developer Protection: Recognize that "just a quick question" interruptions destroy flow state for 15-25 minutes
Solution Framework: Better async communication eliminates the need for reactive meetings
Stakeholder Education: Help business stakeholders understand the true cost of interruptions
Developer Advocacy: Teach developers how to proactively communicate progress to reduce stakeholder anxiety
Meeting Audit: Track how many meetings are pure information transfer vs. actual decision-making or collaboration

## Slide 5: Meeting Overload = Productivity Death
Typical IC Daily Meeting Load
Daily Standups
Project Meeting (or two)
Lunch and Breaks
Collaboration Sessions
Water Cooler Chats (stuck on issues)
1-on-1 Meetings (with Boss)
Notes: Typical IC Daily Meeting Load:
Daily stand-ups (30 minutes)
Project meetings (60-90 minutes)
Lunch meetings (60 minutes)
1:1s with managers (30 minutes)
Collaboration sessions (45-60 minutes)
"Quick question" interruptions (15-30 minutes each, multiple times)
The Math: 4.5 hours of meetings in an 8-hour day = 1.5 hours of actual coding time
Detailed Implementation Notes:
Meeting Audit Process: Track all meetings for 2 weeks using calendar analysis
Time Categorization: Separate information-sharing meetings from decision-making meetings
Context Switch Cost: Add 15-25 minutes recovery time after each meeting when calculating true productivity loss
Energy Management: Morning meetings destroy peak cognitive hours for most developers
Meeting-Free Zones: Establish core hours (e.g., 9-11 AM) when no meetings can be scheduled
Alternative Measurement: Calculate actual "flow state" hours available vs. total work hours
Team Comparison: Benchmark against high-performing teams who have reduced meeting loads

## Slide 6: The Reality Check
Question for audience:
How many people here can get a solid day's worth of work done at the office?
The truth:
7 hours of back-to-back meetings
Maybe 30-minute lunch (eaten between meetings)
Some people work evenings/weekends just to get actual work done
PMs messaging on weekends to catch up
Notes: Current State Problems:
7 hours of back-to-back meetings daily
Lunch eaten between meetings over 2+ hour periods
People working evenings/weekends to get actual work done
PMs working weekends to catch up on project work
Detailed Implementation Notes:
Anonymous Team Survey: Use tools like Google Forms to gather honest feedback about meeting satisfaction and productivity
Calendar Analysis: Export calendar data to analyze meeting density and patterns
Overtime Correlation: Track correlation between meeting-heavy days and evening/weekend work
Energy Mapping: Identify when people do their best work vs. when meetings are typically scheduled
Cost Calculation: Calculate hourly cost of meetings (salary + benefits × attendees × meeting time)
Productivity Metrics: Measure code commits, tickets closed, or other work output on high-meeting vs. low-meeting days
Manager Training: Help managers recognize signs of meeting fatigue in their teams

## Slide 7: This is NOT sustainable.
Notes: Core Message: The current meeting culture is burning people out and wasting talent.
The Vicious Cycle: More meetings because velocity is down → velocity goes down because of meetings
Implementation Note: Present this reality to leadership with specific data about your team's meeting load and productivity impact.

## Slide 8: The Simple Solution Framework
The Magic: Making them work together strategically.
Messaging Software: Slack, Teams, Google Chat
Ticketing System: Jira, Zendesk, Azure DevOps, Monday.com
Video Recording: Zoom, Google Meet, Loom, WebEx, even FaceTime
Notes: Three Tools You Already Have:
Messaging Software: Slack, Teams, Google Chat
Ticketing System: Jira, Zendesk, Azure DevOps
Video Recording: Zoom, Google Meet, Loom, WebEx, FaceTime
The Magic: Making these tools work together strategically instead of in isolation.
Detailed Implementation Steps:
Audit your current tools: List what messaging, ticketing, and recording software your team already uses
Identify integration opportunities: Most modern tools have built-in integrations or marketplace apps
Start with one connection: Pick the easiest integration to implement first (usually messaging + ticketing)
Measure before and after: Track meeting hours, response times, and team satisfaction before making changes
Don't buy new software: Maximize your current toolset before adding complexity with new platforms

## Slide 9: Meeting Reality Check
Truth Bomb:
Unless you need to brainstorm and make decisions together, you don’t need a meeting
Notes: Truth Bomb: Unless you need to brainstorm and make decisions together, you don't need a meeting.
Detailed Implementation Notes:
Meeting Decision Tree: Before scheduling, ask: "Is this information sharing, decision making, or brainstorming?"
Information Sharing: Can be video, document, or async presentation
Decision Making: Requires real-time discussion only if decision is complex or contentious
Brainstorming: Benefits from synchronous interaction, but can often be hybrid (async prep + short sync session)
Default to Async: Make async the default, sync the exception that requires justification
Meeting Request Template: Require agenda, expected outcome, and async alternative consideration for all meeting requests
Cultural Shift: Train team to ask "Could this be a video instead?" before scheduling

## Slide 10: Meeting Reality Check
You DON'T need meetings for:
50 developers doing demos
Entire company town halls
Status updates
Bug demonstrations
You CAN record:
Demos of your features/code/bugs
Status reports
Town halls
Virtual meetings with yourself
Notes: You DON'T need meetings for:
Developer demos (record and share)
Company town halls (record and allow async Q&A)
Status updates (written or video updates)
Bug demonstrations (record with narration)
You CAN record:
Feature/code/bug demos
Status reports with visual context
Organizational updates with Q&A follow-up
Virtual meetings with yourself explaining complex topics
Detailed Implementation Notes:
Demo Recording Standards: Establish 3-5 minute maximum for demo videos, include clear audio narration
Status Update Templates: Create consistent format for async status videos (what's done, what's next, blockers)
Q&A Management: Use threaded discussions or forms to handle questions about recorded content
Recording Quality: Invest in basic screen recording setup (good microphone, quiet space, screen resolution)
Accessibility: Always include captions or transcripts for recorded content
Feedback Loops: Create async ways for people to respond to recorded presentations
Storage and Organization: Establish naming conventions and storage locations for recorded content

## Slide 11: Why Loom Changes Everything
The visual advantage: Humans are visual by nature
See the actual problem as you explain it
Watch mouse movement across screen
See videos being played
Physical products shown on camera
No more: "Can you just show me what you mean?"
Instead: Shared visual understanding
Notes: The Visual Advantage:
Humans are visual by nature - see actual problems as they're explained
Watch mouse movement and screen interactions in real-time
View physical products or environments when relevant
Eliminate ambiguity in requirements and explanations
Detailed Implementation Notes:
"Show, Don't Tell" Principle: Replace "Can you just show me what you mean?" with 3-minute videos instead of 30-minute meetings
Recording Best Practices: Use high-resolution screen settings, clear audio, and consistent lighting for quality
Content Structure: Start with context, show the specific issue/feature, explain the impact or next steps
Technical Setup: Test screen recording tools beforehand, ensure audio quality is clear
Accessibility Considerations: Always provide captions or transcripts for recorded explanations
Follow-up Process: Establish how viewers can ask questions or provide feedback on recorded content
Version Control: Name videos clearly and store them where team members can find them later

## Slide 12: Loom Demo
Notes: Key Features Demonstrated:
Creator tools: naming, chapters, transcripts, AI features
Viewer experience: speed control, commenting, timestamp navigation
Integration capabilities with Jira and Confluence
Sharing options for different audiences
Implementation Note: Start with simple demos before moving to complex explanations. Practice recording short, focused videos.

## Slide 13: Sharing Your Loom Videos
Lovely Previews, Threaded Discussions, and… Even Reactions Baby!
Multiple sharing options:
Share with team (if everyone has Loom)
Copy link for Slack/Teams
Slack/Jira/Confluence Integrations
Schedule sharing for specific times
External sharing via Google
Social media sharing
Embed in websites
Notes: Multiple Sharing Options:
Team sharing (internal)
Copy link for Slack/Teams
Slack/Jira/Confluence integrations
Scheduled sharing
External sharing via Google
Social media and website embedding
Implementation Note: The Slack preview feature is particularly powerful - people can see video context without clicking.

## Slide 14: Slack Strategy - Stop the Channel Chaos
The problem: 900 million channels, notification fatigue
Smart channel strategy:
Avoid: Channel for every little thing
Create: Public channels > private channels
Organize by: Project, team, or client
Use threading: Keep conversations organized
Example:
Notes: Smart Channel Strategy:
Avoid creating channels for every small topic
Prefer public channels over private (easier team transitions)
Organize by project, team, or client
Use threading to keep conversations organized
Example: "Epic 1234 User Story 8 🧵" as starter message, all discussion in thread
Detailed Implementation Notes:
Channel Audit: Review existing channels monthly - archive inactive ones, consolidate similar topics
Naming Conventions: Use consistent prefixes (proj-, team-, client-) to make channels easy to find
Channel Purpose: Each channel should have a clear description of its purpose and when to use it
Threading Training: Spend 2-3 weeks actively coaching team members on threading etiquette
Public vs Private Guidelines: Only use private channels for sensitive information (HR, confidential client data)
Channel Lifecycle: Establish rules for when to archive project channels (post-launch, after retros)
Search Strategy: Teach team members how to use Slack's search effectively to find past conversations
Notification Management: Set different notification levels for different channel types (immediate for urgent, daily digest for informational)

## Slide 15: Slack Threading Magic
Designer posts question + Loom video + mentions specific people
All responses go in the thread (never separate messages)
Everything from start to finish stays together
Use Jira integration to create tickets from thread
Result: Complete context, no scattered conversations
Real Client Example: Design Team Use Case
Notes: Real Client Example - Design Team Process:
Designer posts question + Loom video + mentions specific people
All responses go in thread (never separate messages)
Complete context from start to finish stays together
Use Jira integration to create tickets from thread
Result: Complete context, no scattered conversations
Detailed Implementation Notes:
Thread Starter Format: Use consistent format: "Topic + 🧵" for thread starters, then first reply contains full context
Mention Strategy: Tag specific people needed for input, but keep discussion in thread so others can learn
Decision Documentation: Use thread bookmarking or pinning to save important decisions
Thread Etiquette Training: Practice for 2-3 weeks until threading becomes natural team behavior
Context Preservation: Threads create searchable knowledge base - decisions 6 months later are findable
Cross-Channel Linking: When threads are relevant to multiple channels, share thread links instead of copying content
Thread Resolution: Establish clear way to mark threads as resolved or requiring action
Historical Value: Threads become documentation that new team members can review for project context

## Slide 16: The Stand-up Bot Truth
Before you hate me: Yes, the standup bot is awful
Same stupid three questions daily
More hassle than help
Everyone hates it
BUT here's the logic:
PMs get asked "Where's my thing?" multiple times daily
Looking at tickets doesn't answer that (too much Greek to PMs)
We need general context: "Working on front-end feature, blocked by backend"
Our job: Unstick you when you're stuck (not with Teflon spray!)
It’s this or another meeting… Which would you rather?
Notes: Why People Hate It:
Same three questions daily
More hassle than help
Everyone dislikes the format
The Logic Behind It:
PMs get asked "Where's my thing?" multiple times daily
Ticket titles are often unclear to non-technical stakeholders
Need general context for unblocking efforts
Implementation Note: If using standup bots, focus on blockers and general progress, not detailed task updates.

## Slide 17: Create Jira Tickets from Slack
The magic: Click message → three dots → "Create issue from"
Works with multiple tools (not just Jira)
Quick creation screen with key fields
Auto-posts ticket link back to thread
Can do this on your phone at the bus stop (I've done it!)
Transition tickets, assign, comment - all from Slack
Notes: The Process:
Click message → three dots → "Create issue from"
Works with multiple tools (not just Jira)
Quick creation screen with essential fields
Auto-posts ticket link back to thread
Can be done from mobile devices
Additional Features: Transition tickets, assign, comment - all from Slack
Detailed Implementation Notes:
Setup Requirements: Ensure Slack-Jira integration is installed and configured by admin
Permission Management: Verify team members have appropriate Jira permissions for ticket creation
Template Creation: Set up project templates with required fields to streamline ticket creation
Mobile Workflow: Train team on mobile ticket creation - perfect for capturing issues during commutes or off-hours
Link Management: Ticket links posted back to Slack create bidirectional traceability
Field Mapping: Configure which Slack message components auto-populate which Jira fields
Quality Standards: Establish minimum requirements for ticket descriptions when creating from Slack
Workflow Integration: Ensure created tickets enter appropriate workflow states based on context

## Slide 18
Notes: Step 1 - Click Three Dots on Message
What to do: Find the message in Slack that needs to become a ticket, hover over it, and click the three dots that appear.
Implementation Notes:
Works on any message in any channel or thread
Three dots appear when you hover over any message
This works on both desktop and mobile versions of Slack

## Slide 19
Notes: Step 2 - Select "More Message Shortcuts"
What to do: From the dropdown menu, scroll down and click "More message shortcuts" to see available integrations.
Implementation Notes:
This menu shows all available integrations for your Slack workspace
Available options depend on what integrations your admin has installed
If you don't see Jira options, check with your admin about installing the integration

## Slide 20
Notes: Step 3 - Choose "Create Item for Jira"
What to do: Select "Create item for Jira" (or similar option for your ticketing system).
Implementation Notes:
Option name may vary slightly depending on integration version
Works with multiple tools, not just Jira (Monday, Azure DevOps, etc.)
Some integrations allow creating different types of items (bugs, stories, tasks)

## Slide 21
Notes: Step 4 - Fill Out Ticket Creation Screen
What to do: Complete the ticket creation form with essential information and create the ticket.
Implementation Notes:
Original Slack message content auto-populates the description field
Fill in required fields: project, issue type, assignee, priority
Keep it simple - you can add details later in Jira if needed
Ticket link automatically posts back to the original Slack thread
Total process takes 30-60 seconds once you're familiar with it

## Slide 22: GitHub Integration Bonus
For the repository lovers:
Put ticket number in branch/PR name
Automatic ticket transitions from code commits
Requires admin setup but worth investigating
Similar integrations exist for other repo tools
Notes: For Repository-Focused Teams:
Put ticket number in branch/PR name
Automatic ticket transitions from code commits
Requires admin setup but worth investigating
Similar integrations exist for other repository tools
Implementation Note: This requires initial configuration but provides powerful automated workflows for development teams.

## Slide 23: Making Jira Talk to Slack
Project-level integration:
Connect Jira project to Slack channel
Set filters for what gets posted
Auto-notifications for blocked items, due dates
Custom automation rules for specific triggers
Advanced: Custom Automations
Meeting recorded by Loom → auto-sent to Slack
Due date passed → custom message format
100% customizable notifications
Sorry… No Ignoring Your Tickets Allowed Here
Notes: Project-Level Integration:
Connect Jira projects to Slack channels
Set filters for relevant notifications
Auto-notifications for blocked items and due dates
Custom automation rules for specific triggers
Advanced Features:
Custom automation rules within Jira
Loom integration for automatic video sharing
100% customizable notification formats
Detailed Implementation Notes:
Integration Setup: Admin access required for initial Jira-Slack connection, test with one project first
Filter Configuration: Start with basic filters (blocked items, overdue tasks) before adding complex rules
Notification Timing: Configure notifications for appropriate time zones and work hours
Message Formatting: Customize notification messages to include relevant context, not just ticket numbers
Automation Rules: Build incrementally - start with simple status transitions, add complexity over time
Team Training: Ensure team understands what triggers notifications to avoid confusion
Spam Prevention: Monitor notification volume - too many alerts become noise that people ignore
Performance Impact: Monitor Jira performance after implementing multiple automation rules
Rollback Plan: Document automation rules so they can be modified or disabled if causing issues

## Slide 24: Confluence Too
Yes WE Can! (Automate This)
Space-level automation:
New page published → notification sent
Specific page updated → message to personal/team channel
Great for constantly changing documentation
Personal channels: Yes, you have one where you talk to yourself!
Notes: Space-Level Automation:
New page published → automatic notification
Specific page updated → targeted messages
Great for constantly changing documentation
Personal Channels: Everyone has a personal Slack channel for individual notifications
Implementation Note: Particularly useful for API documentation, deployment guides, and architecture decisions that change frequently.

## Slide 25: Calendar & Focus Time Strategy
Protect Your Productivity!
Block out focus time on your calendar
Set availability hours - be honest about when you're actually available
Use scheduling links - let people book what works for YOUR schedule
Group scheduling links - Tuesday/Thursday project meetings only
Example: PM creates group link with only Tuesday/Thursday slots available
Notes: Protect Your Productivity:
Block out focus time on calendar
Set honest availability hours
Use scheduling links for meetings
Create group scheduling links for team meetings
Example: PM creates group link with only Tuesday/Thursday slots available for project meetings
Detailed Implementation Notes:
Focus Time Blocking: Schedule 2-4 hour blocks during your peak energy hours, treat them as unmovable meetings
Availability Boundaries: Set realistic "office hours" - if you do your best work 9-11 AM, don't schedule meetings then
Scheduling Link Setup: Tools like Calendly, Acuity, or built-in calendar scheduling prevent back-and-forth email scheduling
Buffer Time: Include 15-30 minute buffers between meetings to prevent back-to-back scheduling
Group Coordination: For recurring team meetings, establish fixed days/times rather than rescheduling weekly
No-Meeting Days: Designate specific days (like "Focus Fridays") where no meetings are allowed
Calendar Sharing: Share focus time blocks with team so they understand when you're not available for quick questions
Meeting Default Times: Establish team defaults (45 minutes instead of 60, end 5 minutes early for transitions)

## Slide 26: Notification Sanity
Slack Survival Tactics
Put yourself in Do Not Disturb
Mute channels you don’t check constantly
Check messages 3x daily: Beginning, Middle, End
Use VIP features (boss messages get through no matter what)
Routine Maintenance: Review notification settings regularly
Every ding = context switch = 9 - 25 minutes to refocus
Notes: Slack Survival Tactics:
Use Do Not Disturb liberally
Mute channels you don't check regularly
Check messages 3x daily: beginning, middle, end of day
Use VIP features for critical contacts
Review notification settings regularly
Key Insight: Every notification = context switch = 9-25 minutes to refocus
Detailed Implementation Notes:
DND Schedule: Set automatic Do Not Disturb during focus time blocks and outside work hours
Channel Categorization: Categorize channels by urgency - immediate, daily check, weekly review
VIP Configuration: Limit VIP status to 3-5 people maximum (direct manager, key clients, emergency contacts)
Notification Audit: Review and adjust notification settings monthly as roles and projects change
Keyword Alerts: Set up keyword notifications for your name, critical project terms, or urgent flags
Mobile vs Desktop: Use different notification settings for mobile (more restrictive) vs desktop (more detailed)
Team Expectations: Communicate your notification schedule to team so they know when to expect responses
Alternative Urgent Channels: Establish alternative communication methods (phone, text) for true emergencies

## Slide 27: The Context Switching Reality
What am I doing again?
You cannot eliminate:
Context switching completely
All meetings
You CAN control:
How often you get distracted
How much time you spend in meetings
When and how you engage
Notes: What You Cannot Eliminate:
Context switching completely
All meetings
What You CAN Control:
How often you get distracted
How much time you spend in meetings
When and how you engage
Implementation Note: Focus on reducing frequency and impact of interruptions rather than eliminating them entirely.

## Slide 28: Remember: Everyone only has 4-6 hours of actual productivity per day Goal: Make the most of those hours!
Notes: Core Message: Everyone only has 4-6 hours of actual productivity per day
Goal: Make the most of those hours!
Implementation Note: Use this as your north star when evaluating any process change or meeting request.

## Slide 29: Personal Reality Check
Speaking from Experience
I'm a mother (fighting fires at home)
I'm a Project Manager & System Administrator (I fight fires at work too)
After 5+ interruptions, you give up and go firefighting
This is about survival and sanity
The goal: More productive daily work = less time in meetings = less context switching
Notes: Speaking from Experience:
Managing fires at home (family responsibilities)
Managing fires at work (project management)
After 5+ interruptions, productivity becomes firefighting
This is about survival and sanity
The Goal: More productive daily work = less time in meetings = less context switching
Implementation Note: Be honest about your own context switching challenges. The goal is progress, not perfection.

## Slide 30: Thank You!
and Next Steps
What we covered:
Async communication with Loom recordings
Strategic Slack organization and threading
Jira integration and automation
Calendar and notification management
Real productivity protection strategies
Take action:
Pick ONE technique to try this week
Customize your notification settings
Block focus time on your calendar
Notes: What We Covered:
Async communication with Loom recordings
Strategic Slack organization and threading
Jira integration and automation
Calendar and notification management
Real productivity protection strategies
Take Action:
Pick ONE technique to try this week
Customize your notification settings
Block focus time on your calendar
Implementation Note: Start small and prove value before expanding. One successful change leads to team buy-in for additional improvements.

## Slide 31: Questions & Discussions
Notes: Implementation Note: The real work begins after the presentation. Start with the easiest changes first and build momentum.